# MotoLog Destination Tracking and Route Navigation
Implementation Plan

Project: MotoLog / ride_tracker

Prepared: 31 October 2026

Purpose: Add destination search, route planning, live route tracking, off-route detection, rerouting, and optional turn guidance while preserving MotoLog's existing privacy-first, offline-capable ride tracking architecture.

Current baseline: Kotlin Multiplatform shared domain, Android Jetpack Compose, Hilt, Room, DataStore, Fused Location Provider, MapLibre, OpenFreeMap tiles, foreground tracking service, GPS filtering, GPX import/export, and existing route polyline rendering.

## 1. Executive Recommendation

The feature is technically feasible without replacing the existing map or GPS tracking systems. Keep MapLibre for map rendering and OpenStreetMap-compatible tiles, then add a separate routing/geocoding layer behind interfaces. The first release should provide route planning and live route-following; voice turn-by-turn navigation should be a second release after route reliability and rider ergonomics are validated.

Recommended first routing provider: GraphHopper or Valhalla through a controlled backend/proxy. OSRM is suitable for a prototype but needs operational hosting and motorcycle profile support. Google Routes is possible, but introduces API-key protection, billing, quotas, platform terms, and a less consistent fit with the current MapLibre/OpenStreetMap stack.

## 2. Goals and Non-Goals

### Goals

- Allow a rider to search for or select a destination.

- Use the current location, a selected start point, or a saved location as the route origin.

- Calculate and display a motorcycle route on the existing MapLibre map.

- Show distance, estimated time, route progress, current position, and destination.

- Continue tracking when the screen is off using the existing foreground service.

- Detect meaningful deviation from the route and offer safe rerouting.

- Support no-network and provider-failure states explicitly.

- Keep ride history and location data on-device unless the rider explicitly uses an external routing service.

### Non-goals for the first release

- Attempting to reproduce all Google Maps features such as traffic prediction, business reviews, lane-level imagery, or global place intelligence.

- Building a full offline global routing engine in the app.

- Automatically starting a ride merely because a destination was selected.

- Adding background location permission unless a later product decision specifically requires it.

## 3. Current Codebase Assets to Reuse

| Existing asset | Reuse in destination tracking |
| --- | --- |
| TrackingService and Fused Location Provider | Continue receiving location updates, foreground execution, pause/resume, signal-loss detection, and notification actions. |
| Shared GPS filtering and RideCalculator | Use filtered fixes for route progress and off-route decisions; never use raw noisy callbacks. |
| MapLibre provider and MapStyleProvider | Render base tiles, destination markers, route lines, progress lines, and current-position marker. |
| RouteMapData and existing RouteMap | Extend or complement these models for planned routes, route legs, and live route progress. |
| Room ride/point persistence | Store route sessions, destination metadata, route snapshots, and route progress separately from recorded GPS points. |
| DataStore settings | Store routing preferences, map behavior, voice guidance, units, and reroute preferences. |
| GPX import/export | Support importing a planned GPX route later; export route and actual track distinctly. |
| Compose navigation and live screen | Add a route-planning screen and a navigation mode reachable from Live. |

## 4. Product Behavior and User Flows

### 4.1 Plan a route

- Rider opens Navigate from the Live screen.

- App displays current location, map, destination search field, and a map-pin selection option.

- Rider searches for a place or selects a point on the map.

- App geocodes the query and shows candidate results with clear attribution.

- Rider selects a destination; app requests a route.

- App displays route line, alternatives if available, distance, ETA, and route preference controls.

- Rider chooses Start navigation. This must not silently start or overwrite ride recording.

### 4.2 Navigate while recording

- Show the current position, destination, planned route, completed route, remaining distance, ETA, and a compact next-action card.

- Keep existing ride telemetry available through the existing drawer/cockpit UI.

- Respect manual pause, auto-pause, GPS signal loss, and crash recovery states.

- Keep the map readable in portrait and landscape handlebar-mounted layouts.

### 4.3 Arrive or stop

- Detect arrival using both distance and low-speed/stationary confirmation to avoid false arrival.

- Offer Finish navigation, Keep destination, or Start a new route.

- Stopping navigation must not automatically stop ride recording.

## 5. Routing and Geocoding Provider Strategy

| Option | Strengths | Risks / work | Recommendation |
| --- | --- | --- | --- |
| GraphHopper | Good routing API, profiles, route instructions, geocoding options, scalable. | API key, quota, recurring cost, service dependency. | Strong production candidate. |
| Valhalla | Open source, flexible costing, motorcycle-friendly customization, self-hostable. | Operational hosting and map-data maintenance. | Best privacy/control candidate if hosted. |
| OSRM | Simple, fast, mature route geometry. | Public instances are not a production dependency; motorcycle profiles and instructions require care. | Prototype or self-hosted MVP only. |
| Google Routes/Places | High-quality global search and routing, rich place data. | Billing, API-key security, quotas, terms, Google SDK/service coupling. | Use only if product requires Google coverage/features. |

Decision gate: Before implementation, confirm target countries, monthly active riders, expected route requests, motorcycle restrictions, budget, and whether a small backend is acceptable. Do not put an unrestricted provider key directly in the APK.

## 6. Target Architecture

### 6.1 Shared domain interfaces

Add provider-independent interfaces and models to shared/src/commonMain:

- RoutingRepository: calculate route, calculate alternatives, refresh route, cancel request.

- GeocodingRepository: search destination text and reverse-geocode a selected coordinate.

- RouteProgressEngine: calculate distance along route, nearest route point, remaining distance, and off-route state.

- NavigationInstructionEngine: expose the current and upcoming maneuver from provider instructions.

- RouteRequest: origin, destination, profile, avoidances, units, and alternatives.

- PlannedRoute: route ID, geometry, legs, distance, duration, bounds, provider, timestamp, and attribution.

- RouteInstruction: maneuver type, street name, distance to maneuver, instruction text, and optional bearing.

### 6.2 Android data layer

- Implement provider adapters under app/.../data/routing.

- Use a single HTTP client with timeouts, cancellation, bounded retries, response-size limits, and structured error mapping.

- Keep provider DTOs separate from domain models.

- Use Hilt modules to bind the selected provider.

- If a backend proxy is selected, authenticate requests without embedding a permanent secret in the app.

### 6.3 UI and state

- Add DestinationRoute and optionally NavigationRoute to MotoLogNavGraph.

- Add NavigationViewModel with explicit states: Idle, Searching, DestinationSelected, Calculating, Ready, Navigating, Rerouting, Arrived, Offline, Failed.

- Keep navigation state separate from LiveViewModel ride state, connected through a shared session/repository rather than duplicated GPS logic.

- Expose one-way UI state and event-driven commands; do not make composables call routing APIs directly.

## 7. Domain and Persistence Design

### 7.1 Core domain models

| Model | Required fields |
| --- | --- |
| Destination | Latitude, longitude, display name, provider place ID if available, source type, created timestamp. |
| RouteRequest | Origin, destination, travel profile, avoidances, selected alternative, request timestamp. |
| PlannedRoute | Encoded or decoded geometry, total distance, duration, bounds, legs, instructions, provider attribution. |
| RouteProgress | Nearest point index, distance traveled on route, remaining distance, fraction complete, cross-track distance, status. |
| NavigationSession | Session ID, route ID, ride ID nullable, state, start/end timestamps, last known progress, reroute count. |

### 7.2 Room changes

- Add a migration-managed table for saved destinations.

- Add a route-session table containing the last valid route snapshot and navigation state.

- Store route geometry efficiently: compressed encoded polyline or a normalized route-point table; do not put large unbounded JSON into a frequently updated ride row.

- Store route instructions separately if they are large or need independent updates.

- Persist progress checkpoints at a throttled interval, not every location callback.

- Make route-session writes transactional and recoverable after process death.

- Do not store provider tokens or API secrets in Room.

Important: The route planned by the provider and the actual GPS track are different data sets. Preserve both so ride history can show what was planned versus what was actually ridden.

## 8. Route Progress, Off-Route Detection, and Rerouting

### 8.1 Progress algorithm

- Consume only filtered, accuracy-qualified location fixes.

- Search for the nearest route segment around the previous matched segment plus a bounded look-ahead window.

- Project the current coordinate onto candidate segments and select the best forward-compatible match.

- Calculate cross-track distance, along-route distance, remaining distance, and progress percentage.

- Use hysteresis so progress does not jump backwards because of GPS noise or parallel roads.

### 8.2 Suggested initial thresholds

| Condition | Initial value | Notes |
| --- | --- | --- |
| Minimum location accuracy | Existing 25 m | Reuse current tracking gate. |
| Off-route warning | 35–50 m for 5 seconds | Show visual warning; do not immediately reroute. |
| Reroute trigger | 75–100 m for 8–12 seconds | Require consecutive valid fixes and movement context. |
| Arrival radius | 30–50 m | Confirm with low speed or stationary state. |
| Reroute cooldown | 15–30 seconds | Prevent request loops and provider quota waste. |

These are starting values only. Tune them using recorded rides in dense cities, highways, tunnels, switchbacks, bridges, and parallel roads. Make thresholds configurable in the domain or remote configuration only if there is a safe update mechanism.

### 8.3 Reroute policy

- Show a clear “Rerouting…” state and retain the old route until the new route succeeds.

- Cancel stale requests when the rider changes destination or leaves navigation.

- Use the current matched position as the new origin, not the last route origin.

- Apply backoff on network/provider failures.

- Never silently switch to a route with materially different restrictions or avoidances.

- Allow manual reroute from the UI.

## 9. Map Rendering and UI Work

### 9.1 Map layers

- Base MapLibre style and attribution.

- Planned route line with a visually distinct primary color.

- Completed route line with a contrasting color.

- Optional alternative route lines with lower opacity.

- Current location marker with heading when reliable.

- Destination marker and optional route origin marker.

- Off-route warning ring and GPS signal state.

### 9.2 Destination screen

- Glove-friendly search field and large destination action buttons.

- Map tap-to-place destination with confirmation.

- Search result cards showing name and locality, not provider-internal data.

- Route summary: distance, ETA, route profile, avoidances, alternatives.

- Explicit loading, no-results, permission, offline, rate-limit, and provider-error states.

### 9.3 Navigation mode

- High-contrast next maneuver card with large distance and street name.

- Remaining distance and ETA in a compact persistent area.

- Recenter button and north-up/follow-me camera modes.

- Lock map gestures behind deliberate controls while riding, but keep a reliable recenter action.

- Landscape layout must preserve the existing cockpit and telemetry drawer.

- Do not require the rider to interact with small controls while moving.

## 10. Location, Permissions, Background Execution, and Notifications

- Reuse fine/coarse location permission flow and request permission contextually when planning or starting navigation.

- Keep foreground location service behavior for active navigation.

- Do not request background location for the first version unless product requirements prove it necessary.

- Continue showing GPS signal loss and accuracy states; route progress must pause when fixes are invalid.

- Add notification fields for destination, remaining distance, ETA, and navigation state.

- Provide notification actions for pause/resume ride, stop ride, and end navigation only where Android behavior is safe and unambiguous.

- Handle process death by restoring the navigation session and asking the rider whether to resume, discard, or view the saved route.

- Validate Android 14+ foreground-service restrictions and notification permission behavior on physical devices.

## 11. Offline, Privacy, Attribution, and Security

### Offline behavior

- Show the last cached route and current position when the network disappears.

- Continue recording the ride and actual track without network access.

- Queue no unlimited routing requests; use one active request and bounded retry.

- Provide an explicit “Route unavailable offline” message when no cached route exists.

- Consider a later offline-routing phase using downloadable regional graph data; do not promise it in the first release.

### Privacy and security

- Document that destination searches and routing requests may transmit coordinates or search text to the selected provider.

- Send the minimum necessary data; avoid account identifiers and ride history uploads.

- Use HTTPS, certificate validation, strict timeouts, and redacted logs.

- Do not log full coordinates, search queries, raw provider responses, or API keys in production.

- Protect any backend credentials server-side; APK-obscured keys are not secrets.

- Review Android backup/device-transfer rules so route and GPS data are not unintentionally copied.

- Include provider and OpenStreetMap attribution in every relevant map and route screen.

## 12. Settings and Configuration

Add settings only for behaviors riders can understand and safely change:

- Routing provider status and attribution.

- Travel profile: motorcycle, car fallback only if explicitly supported.

- Avoid motorways, tolls, ferries, unpaved roads, or highways where provider supports them.

- Automatic rerouting: on/off.

- Voice announcements: on/off, volume/announcement distance if implemented.

- Distance/time units, reusing existing metric preferences.

- Map follow mode and route color preferences only if needed for accessibility.

Persist these in DataStore, provide defaults, and ensure a provider change cannot invalidate an active session without an explicit confirmation.

## 13. Implementation Phases

| Phase | Work | Exit criteria |
| --- | --- | --- |
| 0. Product and provider decision | Confirm countries, provider, budget, quotas, motorcycle profile, privacy policy, backend requirement, and attribution obligations. | Written provider decision and API contract. |
| 1. Domain contracts | Add shared models, repository interfaces, route progress state machine, errors, and deterministic geometry utilities. | Shared unit tests pass; no Android/provider dependency in common domain. |
| 2. Provider integration | Add DTOs, HTTP client, geocoding, route calculation, cancellation, timeout, retry, and error mapping. | Mocked API tests cover success, malformed data, rate limit, timeout, cancellation, and no route. |
| 3. Persistence | Add Room migrations, destination storage, route snapshots, navigation sessions, progress checkpointing, and recovery. | Migration and process-death tests pass; no data loss on failed route writes. |
| 4. Destination planning UI | Add destination screen, search, map pin, route preview, alternatives, route options, and start navigation action. | Manual flow works on phone and landscape device. |
| 5. Live navigation map | Add route layers, position marker, camera following, progress, ETA, destination state, and telemetry integration. | Stable 1-second GPS updates without UI jank or route-line flicker. |
| 6. Off-route and rerouting | Implement thresholds, hysteresis, warnings, reroute cooldown, stale-request cancellation, and failure fallback. | Recorded test traces produce expected states without reroute loops. |
| 7. Instructions and voice | Render maneuvers, announcement timing, text-to-speech lifecycle, mute, and audio focus. | Safe, understandable announcements validated on a stationary test setup and controlled road test. |
| 8. Hardening | Offline behavior, battery, permissions, notification, privacy, accessibility, provider quotas, and device compatibility. | Release checklist complete; no critical/high blockers. |
| 9. Pilot rollout | Release behind a feature flag to internal testers, collect redacted diagnostics and feedback, tune thresholds. | Stable pilot metrics and signed-off acceptance criteria. |

## 14. Testing Plan

### Shared/domain unit tests

- Nearest point and projection on straight, curved, duplicate, and degenerate segments.

- Progress never moves backwards unexpectedly on noisy coordinates.

- Cross-track distance around route boundaries.

- Off-route warning and reroute hysteresis.

- Arrival confirmation and false-arrival prevention.

- GPS gaps, poor accuracy, stationary pauses, and tunnel re-acquisition.

- Unit conversion, rounding, date/time, and ETA calculations.

### Android/provider tests

- Mock HTTP responses for route success, alternatives, empty result, malformed geometry, invalid coordinates, timeout, cancellation, 401/403, 429, 5xx, and oversized payload.

- Room migrations from the current schema and route-session recovery after process death.

- ViewModel state transitions and one-shot navigation events.

- Map layer updates with empty, one-point, and multi-segment routes.

- Notification content and actions for navigating, rerouting, signal loss, paused, and arrived states.

### Manual/device tests

- Android API levels supported by the project, including Android 14/15 behavior.

- Portrait, landscape, handlebar mount, gloves, sunlight, night, and low-memory conditions.

- Screen off, app backgrounded, force-stop, process death, reboot recovery, and battery optimization restrictions.

- Dense urban streets, parallel roads, roundabouts, tunnels, highways, bridges, switchbacks, and poor GPS areas.

- Network transitions: Wi-Fi to cellular, no network, slow network, captive portal, and provider outage.

- Actual motorcycle road testing only after stationary simulation and closed/controlled testing.

## 15. Performance and Battery Requirements

- Do not decode or redraw the entire route on every GPS callback; update only the progress marker and relevant line data.

- Downsample long route geometry for display while preserving the original route snapshot for rerouting/progress if necessary.

- Throttle database progress checkpoints and notification updates.

- Use structured concurrency so route requests and map work are cancelled when the screen/session ends.

- Bound memory, response size, retry count, and cached route count.

- Measure battery drain during a one-hour navigation session with screen on and screen off.

## 16. Observability and Diagnostics

Because the app is privacy-first, diagnostics must be opt-in or locally inspectable. Record only non-sensitive counters by default:

- Route request success/failure category and duration.

- Reroute count, cancellation count, and arrival count.

- GPS accuracy bucket, signal-loss duration, and off-route duration without raw coordinates.

- Map rendering failure category and device/API-level information.

- Provider quota/rate-limit responses.

Provide a local diagnostic export that the rider explicitly shares. Redact coordinates unless the rider deliberately exports a ride or route.

## 17. Release, Documentation, and Legal Checklist

- Update privacy policy and in-app disclosure for external geocoding/routing requests.

- Document OpenStreetMap/OpenMapTiles/provider attribution and licenses.

- Document route accuracy limitations and that the rider remains responsible for safe navigation.

- Never present the app as a substitute for safe riding judgment.

- Update README, settings help, onboarding, and release notes.

- Review API quotas, billing alerts, terms of service, data retention, and provider coverage.

- Protect production endpoints and rotate credentials without shipping a new APK where possible.

- Use a feature flag for staged rollout and an emergency disable switch for provider incidents.

## 18. Acceptance Criteria for Version 1

- A rider can search for a destination or select it on the map.

- The app shows a valid motorcycle route with distance and ETA, or a clear actionable error.

- The planned route is rendered on the existing MapLibre map with correct attribution.

- Starting navigation does not accidentally start, stop, or overwrite ride recording.

- Live GPS position and route progress update using filtered location fixes.

- GPS signal loss pauses progress calculations and displays a clear state.

- Leaving the route produces a warning and, after sustained deviation, a controlled reroute.

- Failed reroutes retain the previous route and allow manual retry.

- Arrival is detected reliably and can be dismissed or completed.

- Navigation recovers safely after process death without losing the ride or route snapshot.

- Ride recording continues offline; the app never silently fabricates route progress.

- No API secrets, raw coordinates, or provider responses are exposed in production logs.

- Targeted unit, integration, migration, UI, and physical-device tests pass.

## 19. Recommended Build Order

Implement in this order to reduce risk: provider decision → shared route models → route-progress engine → mocked provider adapter → Room migration/recovery → destination UI → MapLibre route rendering → live progress → off-route/rerouting → notifications → voice guidance → offline enhancements.

Do not begin with voice guidance or a large navigation screen. The most important correctness boundary is the route-progress and recovery model; it should be deterministic and tested before connecting it to real GPS and network services.

## 20. Key Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Provider outage, quota, or pricing change | Provider abstraction, bounded retries, cached route, feature flag, and documented fallback. |
| GPS noise causes false reroutes | Reuse filtering, accuracy gates, hysteresis, consecutive-fix thresholds, and trace-based tests. |
| Parallel roads confuse matching | Forward-compatible segment matching, heading/speed context, and conservative reroute thresholds. |
| Route data leaks through logs/backups | Redaction, explicit backup review, secure diagnostics, and privacy documentation. |
| Battery drain | Reuse existing location cadence, throttle rendering/checkpoints, and measure on devices. |
| Unsafe rider interaction | Large controls, minimal interaction while moving, voice optional, and clear safety disclaimer. |
| Room migration or process death corrupts state | Transactional writes, route snapshots, recovery tests, and explicit resume/discard UI. |

## Conclusion

Destination tracking is a natural extension of MotoLog. The current MapLibre, GPS, foreground-service, persistence, and route-rendering foundations significantly reduce implementation effort. The feature should be developed as a provider-independent navigation subsystem, with deterministic route-progress logic and explicit failure/offline behavior. A staged implementation will deliver useful destination tracking before adding the higher-risk turn-by-turn voice layer.

This document is an implementation plan, not a guarantee of route accuracy. Routing availability, legal restrictions, provider terms, and map data quality must be validated for the target countries and motorcycle use cases before release.